The Eclipse Development Process
Wayne Beaton
The Eclipse Foundation

---
Eclipse Development Process
Rules of Engagement

---
Rules of Engagement
- Transparency
  - Invite participation
- Openness
  - Accept participation
- Meritocracy
  - Earn participation

---
Transparency
- Project discussions, minutes, deliberations, project plans, plans for new features, and other artifacts are open, public, and easily accessible.
  - Bugzilla
  - Mailing lists, Forums/Newsgroups
  - Code

---
Open
- The same opportunity to all
- Everyone participates with the same rules
- There are no rules to exclude any potential contributors
  - Including direct competitors in the marketplace

---
Meritocracy
- The more you contribute the more responsibility you will earn
- Development and leadership roles in Eclipse are merit-based and earned by peer acclaim

---
The Eclipse Development Process
The Four Cs

---
The Four Cs
- Code
- Community
- Cleanliness
- Cwality

---
Code
Code is... well... code.

---
Community
- End Users
- Adopters
  - Groups, individuals who
    base products on your
    project's code
- Developers
  - Contributors and Commiters
- All are important (or are they?)
[Speaker Notes: All Eclipse projects are available for free download Millions of users Thousands of contributors Hundreds of committers Hundreds of plug-ins provided by commercial companies, organizations, and individuals Numerous Eclipse portals, blogs, tweeters, and more…]

---
Cleanliness
- Where does the code come from?
  - Who owns the copyright?
  - Is the owner really the owner?
  - What license does the owner grant?
- All code is subject to the Eclipse Due Diligence Process

---
Cwality (Quality)
- Transparent issue tracking, dev list discussion
- Reviews
- Inviting and accepting participation
- Diversity

---
The Eclipse Development Process
Who's who?

---
Eclipse People
- Eclipse Management Organization (EMO)
  - Eclipse Foundation Staff
  - Planning Council
  - Architecture Council
- Project Management Committee (PMC)
- Project Lead
- Committer
- Contributor

---
The Eclipse Development Process
Project Structure

---
Project
- The means by which open source work is organized
  - Project Leaders, committers
  - Code, releases, builds, downloads, websites, and more
  - IP Records
  - Community Awareness
- All open source software development occurs within the context of a Project

---
Project Structure
- Optionally have:
  - SCM (Git)
  - Website
  - Time on build server
  - Space on download/archive server
- Each project has exactly one UNIX Group/set of committers

---
Subprojects
- A project may have zero or more subprojects
- Each subproject has its own committers and resources
- Subproject scope must align with parent project scope
- Parent project leadership provides oversight

---
Lifecycle
- Stages
  - Proposal
  - Incubation conforming/non-conforming
  - Regular
  - Archived
- Projects undergo regular public reviews

---
Permanent Incubators
- Subproject of a mature project
  - Has "incubator" in the name
- No reviews, No releases, No plan
- Purpose:
  - Experiment with new ideas
  - Benefit from Parallel IP
  - Grow new committers
- Easy to create

---
The Eclipse Development Process
Starting a Project

---
Starting a Project
- Proposal assembled, delivered to EMO
- EMO and PMC review/feedback
- Posted for public review
  - Minimum of two weeks
- Creation review
- Project is provisioned
- Submit your initial contribution to the IP team
  - Wait for approval

---
Proposal Document
- Project name, top-level, parent, ...
- Description, Scope, Background
- Why Eclipse?
- Initial Committers, Project Lead, Mentors
- Initial Contribution
- Legal issues
- Interested Parties
- Schedule

---
The Eclipse Development Process
Reviews and Releases

---
Schedules and Releases
- Projects set their own release schedule
- Release plan created at beginning of a cycle
  - Revised throughout the cycle
- Review documentation at the end of a cycle
  - Retrospective for the committers
  - Preparation for adopters
  - Notification for users
- Every release requires a community review

---
Project Plan
- Required for every release
  - Introduction
  - Release Deliverables
  - Release Milestones
  - Target Environments
  - Compatibility with Previous Releases
  - Themes and Priorities
- Modified throughout development cycle

---
Review documentation
- Features, APIs, Standards, Non-Code Aspects
- Architectural, Security Issues
- Usability
- End-of-Life
- Bugzilla
- Schedule
- Communities
- IP Issues

---
IP Log Review
- IP Log Tracks:
  - Licenses;
  - Past and present committers;
  - Third-party libraries; and
  - Contributions from outside the project (i.e. non-committers)
- IP Log must be approved by the IP Team prior to each release
- Automatic IP Log generator does the work!

---
“Service” Releases
- “Bug fix” release
  - No API changes
  - No new functionality
- Third-segment change
  - e.g. 3.7.0 to 3.7.1/3.7.2
- No release review is required for service releases

---
Other Reviews
- Restructuring Review
- Graduation Review
- Continuation Review
- Promotion Review
- Termination Review

---
The Eclipse Development Process
Be successful

---
Define Success
- Define “success” realistically
- How large is your potential community?
- Is your technology niche or mainstream?
- An academic research project probably won't develop a community of millions
  - But that's okay. Just be realistic about the potential size of your community

---
Transparency and Openness
- Transparency: let everybody see what you're doing
- Openness: let everybody participate
- Project plans must be made in public
  - With input from the community
- Let other contribute
- Be open to new ideas, different approaches

---
Diversity
- Users and adopters see diversity as a way of protecting their investment in your technology
- The project should outlive your involvement
  - Get multiple companies/organizations involved
  - Get competitors to participate
- Generalize to balance competing needs and goals

---
Be Proactive
- Find community
  - Don't assume that community will find you
- Speak at conferences, user groups, technical briefings, ...
- Be prepared to visit prospective adopters and work directly with them
- T-shirts get you part of the way, but to really be successful, you have to provide support
  - At least initially

---
“Grass Roots”
- Build an dedicated group of believers
  - They'll do most of the work for you!
- Support your followers
  - Be a force multiplier

---
Make Community a Priority
- Schedule regular time to interact with each of your communities
- Do the Little Things:
  - Bug reports
  - Questions
  - Feedback
  - Respond in a timely manner
- Set aside time every day

---
Access
- Make it easy to find your stuff
- Provide downloads
- Keep web page up-to-date
- Solicit linkage from related sites

---
The Eclipse Development Process
Wrap Up

---
Links
- The Eclipse Development Process
  - http://www.eclipse.org/projects/dev_process/development_process.php
- Development Resources
  - http://wiki.eclipse.org/Development_Resources