Release Review:
AJDT 1.6.0 and AspectJ 1.6.0
Andrew Clement
March 19, 2008

---
Introduction
Co-ordinated release of:
  - AspectJ 1.6.0
  - AJDT 1.6.0 (embedding AspectJ1.6.0) for Eclipse 3.4
    - plus service refresh of AJDT on Eclipse 3.3 to include AspectJ1.6.0)
AspectJ also made available separately for command-line and build system use (Ant)‏

---
2.1 Features
AspectJ 1.5 was based on the Eclipse 3.1 compiler
  - => it was a 1.5 compiler
Main goal of AspectJ 1.6 is rebasing it on the Eclipse 3.3 compiler
  - Version 0.785_R33x of jdt.core
  - => making AspectJ a 1.6 level compiler
The version number goes to 1.6 to bring it in line with javac

---
2.1 Features
AJDT 1.6.0 is the major update to AJDT that will embed the new AspectJ inside the Eclipse environment
AspectJ bug fixes that have gone during 1.6.0 development
  - Bugzilla Query: http://tinyurl.com/256xdl
  - Notable areas that received a number of fixes:
    - generics handling
    - load time weaving
    - annotation handling
Incremental compilation enhancements for a multi-project configuration
  - More frequently incrementally builds the code
  - => big productivity help, see numbers shown in http://dev.eclipse.org/mhonarc/lists/aspectj-users/msg09002.html

---
2.1 Features – AspectJ language changes
Annotation value matching
  - Able to statically match on not only whether an annotation exists but on where particular members of the annotation have particular values
    - execution(@Foo(id=”Andy”) * *(..))‏
    - 'Execution of any method annotated with @Foo where the id within the annotation instance is set to 'Andy''
  - Previously this was only possible using hand written reflection on the annotations

---
2.1 Features – AspectJ language changes
Parameter annotation matching
  - Previously ignored by AspectJ and could not be matched upon
  - AspectJ1.6 supports matching based on parameter annotations, in addition to parameter type annotations. Example method and matching pointcut:
    - public void foo(@ParamOne String p1) {}
    - execution(* *(@ParamOne (*)))‏
    - 'Execution of any method with a single parameter annotated with @ParamOne'

---
2.2 Non-Code aspects
No major documentation changes in this release
  - Minor updates to cover new syntax
Examples and tutorials are still correct and up-to-date

---
2.3 APIs
APIs as exposed from the underlying JDT compiler have changed in line with the move to the new 3.3 JDT compiler
  - For example, AST API
No changes to APIs exposed directly from AspectJ/AJDT
  - Compilation invocation, feedback on weaving, AspectJ code parsing

---
2.4 Architectural Issues
AspectJ/AJDT
  - Large number of code changes to rebase on 3.3 compiler, but:
    - Exact same approach taken as in previous releases
AspectJ is a well thought out series of extensions made to the JDT core compiler
  - Not specific to Aspect Oriented Programming (AOP) concepts
  - Extensions must be well designed to avoid fragility when moving to a new compiler level (this proved to be true in the move to 3.3!)‏
The AspectJ weaver is still rather heavy on memory usage
  - Was not really a problem until load-time weaving became popular, since one weaver is created per classloader and some application server environments have 100s of classloader instances
    - Will get much more focus once stable 1.6 compiler released

---
2.5 Tool Usability
The tools are mature and have been used in a number of production environments already

---
2.6 End-of-Life
No APIs or significant user features from previous releases are being end-of-life'd in this release

---
2.7 Bugzilla
Focus for AspectJ 1.6.0 is becoming a 1.6.0 compiler
  - Priority is to bugs related to being 1.6.0 compliant and regressions since the previous release (1.5.4)
  - Target for 1.6.0 – no known regressions
AspectJ since previous 1.5.4 release (December 2007):
  - 40 bugs raised (including 2 enhancements)‏
  - 62 bugs resolved (including 5 enhancements)
  - For 1.6.0RC1 – target will be no known regressions, no priority 1s or 2s open against 1.6.0
AJDT since previous 1.5.1 release (January 2008):
  - 8 bugs raised
  - 1 bug resolved (Java 6.0 compliance)
  - => Effort has been focused on AspectJ 1.6.0

---
2.7 Standards
J2SE
  - AJDT runs on J2SE 1.4 and 1.5 and 1.6
  - The AspectJ compiler will run on JS2E 1.4 and higher
    - Move to 1.4 from 1.3 is due to Eclipse compiler move to 1.4
  - The code created by the AspectJ compiler will run on J2SE 1.1 and higher

---
2.8 UI Usability
Accessibility:
  - No review for this release, but a previous major version was given an accessibility review and all issues found then have been resolved since (http://www.eclipse.org/ajdt/accessibility1_3.html)‏
We follow the User Interface Guidelines

---
2.9 Schedule
AspectJ1.6.0 has stuck to its planned schedule
  - Milestone 1 mid-January
  - Milestone 2 mid-February
  - RC/Final towards the end of March
  - => http://eclipse.org/aspectj/plans_new.php
AJDT is the main route for users to consume AspectJ
  - AJDT release intended same day as AspectJs release
    - On both Eclipse 3.3 and 3.4. Eclipse 3.2 builds are now not done unless critical fixes need backporting

---
Process
These releases been developed using open, transparent, permeable, and inclusive processes
Use of Bugzilla, the AJDT newsgroup, the AspectJ users mailing list, and the developer mailing lists
Builds are done using the Eclipse provided infrastructure with cruisecontrol for continuous integration

---
2.10 Communities
Continuing to foster active community:
  - Regular monitoring of AJDT newsgroup, AspectJ users mailing list, and Bugzilla
  - Heavily used by Spring – we regularly monitor the Spring AOP related forums too

---
2.11 IP Issues
IP process followed
IP logs:
  - AJDT: http://www.eclipse.org/ajdt/project-info/ip-log.txt
  - AspectJ: http://www.eclipse.org/aspectj/project-info/ip-log.txt
Released under EPL
No new external components included in these releases
  - Apart from Eclipse 3.3 compiler now embedded from jdt.core

---
2.13 Project Plan
Future releases:
  - AspectJ 1.6.1
    - Memory usage and load time weaving enhancements planned
  - AJDT 1.5/1.6 refreshes for Eclipse 3.3 and 3.4 final
  - AspectJ plan is as per documented at:
    - http://www.eclipse.org/aspectj/plans_new.php

---
Release Review Version
These slides are based on the following version of the Release Review document:
  - http://www.eclipse.org/projects/dev_process/release-review.php December 10, 2007