Device Debugging DSF, MI, and GDB components Move Review
Device Debugging DSF, MI, and GDB components Move Review
December 23rd, 2008
mailto:dsdp-dd-dev@eclipse.org
Pawel Piech

---
Reasons for Move
Reasons for Move
DSF framework is a new generation API for integrating debuggers with Eclipse. This new framework will allow CDT users to develop more feature rich and more efficient debuggers.
GDB and MI components are the exemplary implementation of the DSF framework. They support the latest features in GDB (non-stop and multi-process debugging), which are not supported by the existing GDB integration in CDT.
For both of these technologies, moving to the CDT project will increase their exposure to end users and allow more developers to contribute to it.

---
Move Plan - Components
Move Plan - Components
Three components will be moved out of the DSDP/DD project:
  - DSF
  - MI
  - GDB
Two corresponding components will be created in the CDT project. These components were agreed to during the last CDT Summit (http://wiki.eclipse.org/CDT/summitfall2008).
  - DSF
  - DSF-GDB (combining MI and GDB)

---
Move Plan - Committers
Move Plan - Committers
DSF component
  - Pawel Piech (Wind River)
  - Marc Khouzam (Ericsson)
  - Randy Rohrbach (Wind River)
  - Ted Williams (Wind River)
  - Anton Leherbauer (Wind River) – Already a committer on CDT project
MI and GDB components
  - Pawel Piech (Wind River)
  - Marc Khouzam (Ericsson)
  - Francois Chouinard (Ericsson)
  - Randy Rohrbach (Wind River)

---
Move Plan - CVS
Move Plan - CVS
Main directory for DSF, MI, and GDB components is: /cvsroot/dsdp/org.eclipse.dd.dsf. The corresponding directory in CDT will be /cvsroot/tools/org.eclipse.cdt-dsf. The plugins, features, and tests sub-directories would be maintained.
Plugins and features are to be renamed as follows
  - org.eclipse.dd.dsf -> org.eclipse.cdt.dsf
  - org.eclipse.dd.dsf.ui -> org.eclipse.cdt.dsf.ui
  - org.eclipse.dd.dsf.debug -> org.eclipse.cdt.dsf (combine)
  - org.eclipse.dd.dsf.debug.ui -> org.eclipse.cdt.dsf.ui (combine)
  - org.eclipse.dd.mi -> org.eclipse.cdt.dsf.gdb
  - org.eclipse.dd.gdb -> org.eclipse.cdt.dsf.gdb (combine)
  - org.eclipse.dd.gdb.ui -> org.eclipse.cdt.dsf.gdb.ui
  - org.eclipse.dd.examples.dsf -> org.eclipse.cdt.examples.dsf
  - org.eclipse.dd.examples.pda -> org.eclipse.cdt.examples.pda
  - org.eclipse.dd.examples.pda.ui -> org.eclipse.cdt.examples.pda.ui
  - org.eclipse.dd.doc.dsf -> (contents moved to web site)
  - org.eclipse.dd.tests.dsf -> org.eclipse.cdt.tests.dsf
  - org.eclipse.dd.tests.gdb -> org.eclipse.cdt.tests.dsf.gdb
  - org.eclipse.dd.sdk-feature -> org.eclipse.cdt.dsf-feature
  - org.eclipse.dd.gdb-feature -> org.eclipse.cdt.dsf.gdb-feature
  - org.eclipse.dd.gdb_launch-feature -> org.eclipse.cdt.dsf.gdb-feature (combine)
  - org.eclipse.dd.dsf.examples-feature -> org.eclipse.cdt.dsf.examples-feature
  - org.eclipse.dd.dsf.tests-feature -> org.eclipse.cdt.dsf.tests-feature

---
Move Plan - Bugzilla
Move Plan - Bugzilla
Open and relevant bugs in DSDP/DD will be moved to the Tools/CDT project. The bugzilla components map as follows:
  - DSF -> DSF
  - MI -> DSF-GDB
  - GDB -> DSF-GDB (combine)
Resolved bugs will remain in the DD project for reference.

---
Move Plan - Web Site
Move Plan – Web Site
New and noteworthy for DD 1.1 will be copied to the CDT web site for reference.
Tutorials currently in the org.eclipse.dd.doc.dsf plugin will be moved to the CDT web site.

---
Move Plan - Wiki
Move Plan - Wiki
Bugzilla Process
  - DD has a more stringent process for managing bugs than CDT. As part of the move, the CDT bug process will be updated with what was agreed to during the last CDT summit: http://wiki.eclipse.org/CDT/summitfall2008.
  - DD bug process page will be copied to CDT Wiki and updated.
Testing Process
  - DD includes a manual test plan and log of tests performed at each milestone. The manual test plan for relevant components will be copied to CDT and a Test Signup page will be created in CDT Wiki.

---
IP Issues
IP Issues
As per the Eclipse IP Policy, the project verifies that:
... the about files and use licenses are in place as per the Guidelines
... all contributions (code, documentation, images, etc) have been committed by individuals who are Members of the Foundation and are abiding by the Eclipse IP Policy (training through Committer HOWTO)
... all significant contributions have been reviewed by the Foundation’s legal staff – even if written by committers prior to joining Eclipse
... third-party libraries, have been documented in the release and reviewed by the Foundation's legal staff
... all contribution questionnaires have been completed
... the "provider" field of each plug-in is set to “Eclipse.org"
... the "copyright" field of each plug-in is set to the copyright owner
See the IP Log at
http://www.eclipse.org/dsdp/dd/development/dd-to-cdt_move_ip_log.html